## Slide 1: Change Management Strategy
Restricted payment channel options
Infosec vulnerabilities
Transaction rejection across networks
Quality & Compliance
1
Real-time Global Tax Calculation
Fraud Management
Recurrent Payment Acceptance
Greater Tax Jurisdiction Coverage
Major Card Network Support
Why the Change
What will Change
Key Changes per Role
Change Approach
Current Challenges
Benefit Realisation
Opportunity
Need, Challenge, Opportunity
User Interface, Ways of Working
UI, Access, Additional Authentications
Training, Tutorials, Self Help, PGLS

## Slide 2: Governance & Communication Strategy
Frequency
Organizer
Audience
Objective
Steering Committee
Monthly
IT PMO
Business Sponsors
Business Leads
IT Track Leads
Financial Performance
Program Status
Huddle
Monthly
Weekly
Daily
Finance PMO
IT PMO
Vendor Partner: Project Manager
Business Leads
IT Track Leads
IT PMO
Business Leads
IT Track Leads
Business SME’s
Project Team members
Strategic partnership and direction
Program Status
Thought Leadership
Resolve critical escalations
Scrutinize program finances
Track program expenses
Analyze benefits realized
Program Status
Track specific RAID Log
Program CR Tracker
Schedules and cost controls
Track individual activities
Resolve transactional issues
Newsletters
Quarterly
IT PMO
Business Sponsors
Business Leads
IT Track Leads
Program updates
Program achievements
Note: The structure is subject to changes based on project requirements

## Slide 3: Governance Framework
Project Manager
Business Leads
IT Track Leads
IT PMO
Business SMEs
Engagement Manager
Business Sponsors
Business Leads
IT Track Leads
IT PMO
Project Manager
Project Team Members
Daily
Weekly
Monthly
Huddles
PMO Meetings
Steering Committee Meeting
Unilever
Vendor Partner
Deliverable: Steering Committee Report
Objective:
Strategic partnership and direction
Assess program status, ROI, risks, critical milestones
Thought Leadership
Resolve critical escalations
Deliverable: Status Reports
Objective:
Status and key metrics reporting
Escalation and risk management
Change management
Schedules and cost controls
Deliverable: Project Tracker
Objective:
Track individual activities
Resolve transactional issues
Coordinate with required stakeholders
Escalate as required
Note: The stakeholder list is illustrative currently

## Slide 4
Governance Model - Project Delivery (GATE Control)
GATE 0 –PROJECT INITIATION
Business Case & Budget Sign-off*
High Level Requirement/Scope sign-off
Technology Assessment & Selection*
Resource Matrix completion
MVP User identification
GATE 1 – ENTRY TO DESIGN**
Business Process Gap Analysis
GPM Sign-off*
Controls (GFCF & SOA) Sign-off*
Signed-off Functional Requirements*
Signed-off Implementation/Project Plan
Signed-off Deployment Plan
Engagement of Super Users
GATE 2 – ENTRY TO BUILD
Signed-off Deployment Plan
Information Security Assessment(ISA)
Network Impact Assessment(NIA)
Citicus/KFAS Assessment
Signed-off Functional/Technical design*
GATE 3 – ENTRY TO UAT
Test Users identified, Access granted
UT, SIT completed
Data Validation completed
Communication plan agreed
Change plans/User training executed
Service Introduction started
GATE 4 – GO-LIVE (GO/NO-GO)**
UAT Signed-off*
Open Defects listed with plan of resolution
Cut-over/Migration complete
PGLS Approach signed-off
User Training complete*
Change Mgmt plans executed*
* Critical Criteria
** Gate sign-off required from Directors
GATE 5 – PGLS/HYPERCARE EXIT**
Business Process Exit Criteria signed-off & met
KT/BAU process transition to Ops team complete
No Critical/High priority issues open
System Stability achieved as per agreed parameters
Adoption related KPIs and monitoring agreed with stakeholders
OEC lead will be the single owner accountable for adherence